WhatsApp Automation SaaS
Professional Project Handoff

نئی چیٹ، نئے ایجنٹ، یا VS Code/Codex/Cursor/Windsurf handoff کے لیے مکمل تکنیکی خلاصہ

Release Manager Decision: Phase 3.3 ACCEPTED ✅ | Next Phase: Phase 4.0 Campaign Management Foundation

| Project | WhatsApp Automation SaaS |
| --- | --- |
| Current Locked Status | Phases 3.1, 3.2, 3.3 accepted |
| Next Work | Phase 4.0 — Campaign Management Foundation |
| Important Warning | Do not start bulk sending before compliance-safe campaign foundation is complete |

1. Executive Summary — موجودہ خلاصہ

یہ handoff اس لیے بنایا گیا ہے تاکہ نئی چیٹ یا نئے coding agent کو مکمل context دوبارہ سمجھایا جا سکے۔ پروجیکٹ کا core authentication، tenant isolation، WhatsApp Cloud API connection، approved template sending، message logs، اور webhook delivery/read tracking تک کام ہو چکا ہے۔

اب اگلا logical کام Campaign Management Foundation ہے۔ مگر Phase 4.0 میں bulk send یا automated campaign sending نہیں کرانی؛ پہلے campaign draft، recipient validation، template selection، compliance checkbox، اور database structure بنے گا۔

2. Project Overview

| آئٹم | تفصیل |
| --- | --- |
| Product Type | Multi-tenant WhatsApp Automation SaaS |
| Primary Goal | Businesses کو WhatsApp Cloud API کے ذریعے approved templates send، logs track، اور بعد میں campaigns manage کرنے دینا |
| Current Stage | MVP core messaging + webhook tracking accepted |
| Target Users | Small businesses, agencies, support/sales teams |
| Critical Rule | No raw tokens exposed, no bulk spam, only opt-in recipients |

3. Confirmed Tech Stack

| Layer | Current Stack / Pattern |
| --- | --- |
| Frontend | Next.js App Router, React client components, Tailwind-style utility classes |
| Backend | Next.js API Routes under app/api |
| Auth | Custom httpOnly cookie session, server-side /api/auth/me verification |
| Database | PostgreSQL via Prisma |
| ORM | Prisma Client |
| WhatsApp | Meta WhatsApp Cloud API |
| Security | Encrypted WhatsApp token storage, tokenLastFour display only, no raw token display |
| Webhook | /api/webhooks/whatsapp with verify token + signature validation |
| Dev URL | Localhost, usually http://localhost:3000 |
| Public Webhook Test | ngrok HTTPS tunnel to localhost:3000 |

4. Security Warning — بہت اہم

اس conversation میں .env screenshots دکھائے گئے تھے۔ اگر real DATABASE_URL, META_APP_SECRET, TOKEN_ENCRYPTION_KEY, SESSION_SECRET یا tokens کسی screenshot/report میں expose ہوئے ہوں تو production سے پہلے انہیں rotate کرنا لازمی ہے۔

• اس handoff میں کوئی raw secret, token, database URL یا cookie شامل نہیں کیا گیا۔

• نئی چیٹ یا coding agent کو کبھی بھی اصل .env values نہ دیں؛ ہمیشہ placeholders استعمال کریں۔

• Production deployment سے پہلے secrets rotation checklist چلائیں۔

5. Environment Variables — Names Only, No Values

DATABASE_URL="YOUR_DATABASE_URL_HERE"
DIRECT_DATABASE_URL="YOUR_DIRECT_DATABASE_URL_HERE"

SESSION_SECRET="YOUR_SESSION_SECRET_HERE"

WHATSAPP_GRAPH_API_VERSION="v19.0"
META_APP_ID="YOUR_META_APP_ID_HERE"
META_APP_SECRET="YOUR_META_APP_SECRET_HERE"
WHATSAPP_VERIFY_TOKEN="YOUR_CUSTOM_VERIFY_TOKEN_HERE"

TOKEN_ENCRYPTION_KEY="YOUR_64_CHAR_HEX_OR_32_CHAR_ASCII_KEY_HERE"

NODE_ENV="development"

6. Accepted Phase History

| Phase | Status | Proof / Outcome |
| --- | --- | --- |
| Phase 2.6C | ACCEPTED | Session cookie serialization fixed using Base64URL; login session proved working. |
| Phase 2.8 / 2.8B | ACCEPTED | TOKEN_ENCRYPTION_KEY handling fixed; Prisma generate/build/lint passed. |
| Phase 2 Final Lock | ACCEPTED | Auth/session and WhatsApp account foundation locked. |
| Phase 3.1 | ACCEPTED | Meta credentials, connection test, template sync, approved template send working. |
| Phase 3.2 | ACCEPTED | Message logs API/UI with tenant isolation and masking implemented. |
| Phase 3.3 | ACCEPTED | Webhook GET/POST verified; real message status updated to READ in database and UI. |

7. Critical Proof Already Achieved

• Real approved template message successfully sent from /dashboard/templates.

• Meta webhook callback URL verified through ngrok.

• Webhook POST received and returned 200.

• Terminal proof showed message ID found and status updated from SENT to DELIVERED.

• /dashboard/messages showed latest messages with READ status.

• WhatsApp Web displayed the received template messages.

• Database proof: WhatsAppMessageLog status updated by webhook and responseJson contains webhookStatus/read info.

8. Current Working Routes

| Route | Purpose | Expected Status |
| --- | --- | --- |
| / | Landing page | Working |
| /login | Login page | Working |
| /signup | Signup page | Working |
| /dashboard | Main SaaS dashboard | Working; must not render templates page |
| /dashboard/connect-whatsapp | Connect/update WhatsApp account | Working |
| /dashboard/templates | Template sync + single test send | Working |
| /dashboard/messages | Message Logs / delivery statuses | Working |
| /api/auth/login | Login API | Working |
| /api/auth/logout | Logout API | Working |
| /api/auth/me | Session verification | Working |
| /api/whatsapp/accounts | WhatsApp account CRUD | Working |
| /api/whatsapp/templates | Template listing | Working |
| /api/whatsapp/templates/sync | Sync templates from Meta | Working |
| /api/whatsapp/messages/send-template | Single approved template message send | Working |
| /api/webhooks/whatsapp | Meta webhook verification and status updates | Working |

9. Database / Prisma Current Model Areas

Exact schema should be inspected in prisma/schema.prisma before new work. Based on completed phases, these areas are expected to exist:

• User, Tenant, TeamMember for multi-tenant auth and role.

• AuditLog for login/system events.

• WhatsAppAccount for WABA/Phone Number ID/tokenLastFour/encrypted token/status.

• WhatsAppTemplate for synced templates from Meta.

• WhatsAppMessageLog for single send history and webhook status updates.

10. Known Stable Behavior

• Login redirects to /dashboard.

• /dashboard stays separate from /dashboard/templates.

• Logout clears session and redirects to /login.

• Unauthenticated protected routes redirect to /login or return 401 for APIs.

• WhatsApp access token is encrypted before storage and never shown again.

• Only token last 4 characters shown in UI.

• Message logs mask recipient phone numbers.

• Webhook uses verify token and Meta App Secret signature validation.

11. Known Issues / Risks

| Risk | Severity | Action |
| --- | --- | --- |
| Secrets were visible in screenshots during debugging | High | Rotate before production; do not paste real .env into chats. |
| ngrok URL is temporary | Medium | For production use Vercel/real HTTPS domain. |
| App may still be unpublished in Meta | Medium | Publish/app review may be required for production business usage. |
| Only foundation-level messaging built | Medium | Campaign system not yet implemented. |
| Bulk sending is sensitive | High | Do not implement auto-send without compliance, rate limits, opt-in proof, and stop controls. |

12. Standard Commands

cd "E:\Projects\Whatsapp API"

# Stop all Node servers on Windows if ports conflict
taskkill /F /IM node.exe

# Prisma / build verification
npx prisma validate
npx prisma generate
npx prisma migrate status
npm run type-check
npm run build
npm run lint

# Start dev server
npm run dev

# ngrok for webhook local testing
ngrok http 3000

13. Manual Verification Checklist for Current Lock

• Open /login and login with existing user.

• Confirm redirect to /dashboard.

• Open /dashboard/templates and confirm templates appear.

• Send hello_world approved template to opted-in recipient.

• Confirm message received on WhatsApp.

• Confirm /dashboard/messages shows SENT then DELIVERED/READ after webhook.

• Confirm npm run dev terminal shows POST /api/webhooks/whatsapp 200.

• Confirm console has no red app errors except non-blocking favicon.ico 404.

14. Complete Roadmap from Here to Production

یہ end-to-end professional roadmap ہے۔ ہر phase کے بعد Proof Gate لازمی ہے۔

| Phase | Name | Scope | Status |
| --- | --- | --- | --- |
| 4.0 | Campaign Management Foundation | Draft campaigns, recipient validation, approved template selection, compliance checkbox; no sending. | Next |
| 4.1 | Campaign Preview & Safety Gate | Recipient preview, invalid/duplicate report, estimated cost/risk, disabled send checklist. | Planned |
| 4.2 | Controlled Campaign Sending Engine | Small batch sending, rate limit, pause/resume, idempotency, no spam, max batch limits. | Planned |
| 4.3 | Campaign Delivery Dashboard | Per-recipient status, webhook-driven stats, export safe summary. | Planned |
| 4.4 | Audience/Contacts Foundation | Opt-in contacts, tags, groups, import validation, unsubscribe flag. | Planned |
| 4.5 | Compliance & Consent Management | Opt-in proof fields, suppression list, blocked numbers, audit trail. | Planned |
| 5.0 | Production Deployment Preparation | Vercel config, env separation, DB migrations, secret rotation, domain setup. | Planned |
| 5.1 | Meta Production Readiness | App publish/app review requirements, real WABA/phone, webhook production URL. | Planned |
| 5.2 | Security Hardening | Rate limiting, CSRF review, API abuse prevention, audit logs, secret scanning. | Planned |
| 5.3 | Billing/Plans Foundation | Trial limits, plan gates, usage counters, Stripe skeleton if needed. | Optional |
| 6.0 | QA/UAT Release | Full user flow testing, regression suite, backup/restore, rollback plan. | Planned |
| 7.0 | Launch | Production go-live, monitoring, logs, support SOP. | Planned |
| Future | Inbox / Chatbot / AI Replies | Only after campaigns and compliance are stable. | Later |

15. Phase 4.0 Scope — اگلا کام

Phase 4.0 میں campaign sending نہیں ہو گی۔ صرف safe foundation بنے گی۔

• Campaign table and CampaignRecipient table.

• Draft campaign CRUD.

• Approved template dropdown.

• Recipient textarea: one E.164 phone per line.

• Invalid recipients flagged.

• Duplicate numbers removed.

• Compliance checkbox required.

• Campaign detail page with DRAFT status.

• No active send button.

• Dashboard navigation: Campaigns button.

16. Phase 4.0 Acceptance Criteria

• Campaign CRUD works.

• Only current tenant campaigns visible.

• Only approved templates selectable.

• Connected WhatsApp account required.

• Recipients validated and counted correctly.

• Compliance checkbox required.

• No WhatsApp campaign messages sent.

• Build, lint, type-check pass.

• Browser proof, API proof, DB proof, security proof included.

17. Ready-to-Paste New Chat Starter

نئی ChatGPT chat میں سب سے پہلے یہ paste کریں:

You are Hadi SaaS Architect & VS Code Prompt Engineer.

I am continuing my WhatsApp Automation SaaS project.

Current locked status:
- Phase 3.1 accepted: Meta credentials, WhatsApp connection, template sync, and real approved template sending work.
- Phase 3.2 accepted: Message Logs API/UI with tenant isolation and phone masking work.
- Phase 3.3 accepted: WhatsApp webhook verification and delivery/read status tracking work. Real proof: webhook POST returned 200 and WhatsAppMessageLog updated from SENT to READ.

Project stack:
Next.js App Router, Prisma/PostgreSQL, custom httpOnly cookie auth, tenant isolation, WhatsApp Cloud API, encrypted WhatsApp token storage, ngrok/Vercel-compatible webhook.

Important rules:
- Do not expose secrets.
- Do not break existing routes.
- Do not start bulk sending without compliance-safe foundation.
- Require proof before accepting any phase.

Next phase required:
Phase 4.0 — Campaign Management Foundation only.
No bulk sending yet.

18. Ready-to-Paste Phase 4.0 Prompt

یہ prompt نئی chat یا coding agent کو دیں۔ یہ short professional version ہے؛ ضرورت ہو تو اسی کو expand کیا جا سکتا ہے۔

TITLE:
Phase 4.0 — Campaign Management Foundation, Draft Campaigns, Recipient Lists, and Compliance-Safe Structure

ROLE:
Act as a senior SaaS product architect, Next.js App Router full-stack engineer, Prisma/PostgreSQL database architect, WhatsApp Cloud API compliance reviewer, security engineer, and strict QA release manager.

CONTEXT:
The WhatsApp Automation SaaS already has accepted:
- Auth/session with httpOnly cookies
- Tenant isolation
- WhatsApp Cloud API connection
- Template sync
- Single approved template send
- Message logs
- Webhook delivery/read/failed status tracking

Implement Phase 4.0 only: Campaign Management Foundation.
Do not implement bulk sending yet.
Do not send campaign messages.
Do not build chatbot, inbox, AI replies, or scheduled background jobs.

NON-NEGOTIABLE RULES:
1. Inspect the current codebase before editing.
2. Do not remove, rename, or break existing working auth, routes, APIs, database tables, tenant isolation, encryption, WhatsApp connection, template sync, single message send, message logs, or webhook status tracking.
3. Do not expose DATABASE_URL, SESSION_SECRET, TOKEN_ENCRYPTION_KEY, META_APP_SECRET, WHATSAPP_VERIFY_TOKEN, access tokens, cookies, or passwords.
4. Do not log raw tokens, cookies, secrets, or full recipient lists.
5. Do not build campaign sending in Phase 4.0.
6. Keep all campaign data tenant-isolated.
7. Do not reset the database.
8. Do not mark accepted without command proof, browser proof, API proof, database proof, and security proof.

TASKS:
1. Add Prisma models for Campaign and CampaignRecipient, plus CampaignStatus enum.
2. Phase 4.0 should use only DRAFT status.
3. Create campaign APIs:
   - GET /api/campaigns
   - POST /api/campaigns
   - GET /api/campaigns/[id]
   - PUT /api/campaigns/[id]
   - DELETE /api/campaigns/[id]
4. Create frontend:
   - /dashboard/campaigns
   - /dashboard/campaigns/new
   - /dashboard/campaigns/[id]
   - /dashboard/campaigns/[id]/edit
5. Update /dashboard with Campaigns button.
6. Campaign create form:
   - campaign name
   - approved template dropdown
   - recipient textarea, one phone number per line
   - compliance confirmation checkbox
7. Validate recipients:
   - E.164 only, e.g. +923001234567
   - reject local/non-E.164/text/blank values
   - trim whitespace
   - remove duplicates
   - store invalid rows with validationError
8. Campaign detail page must show:
   - DRAFT status
   - selected template
   - valid/invalid recipient counts
   - no active send button
   - text: “Campaign sending will be implemented in a later phase after safety checks.”

VERIFICATION COMMANDS:
Run and report exact pass/fail:
- npx prisma validate
- npx prisma generate
- npx prisma migrate status
- npm run type-check
- npm run build
- npm run lint
- npm run dev

BROWSER PROOF:
1. Login works.
2. /dashboard renders main dashboard.
3. Campaigns button visible.
4. /dashboard/campaigns loads.
5. /dashboard/campaigns/new loads.
6. Approved template dropdown loads.
7. Test recipients:
   +923006307630
   +923012475707
   03001234567
   +92 300 1234567
   +923006307630
8. Confirm valid/invalid/duplicate handling.
9. Compliance checkbox required.
10. Save as Draft.
11. Detail page shows DRAFT and counts.
12. Edit draft works.
13. Delete draft works.
14. Existing /dashboard/templates, /dashboard/messages, /dashboard/connect-whatsapp still work.
15. Console has no red app errors.
16. Network has no unexpected 500 errors.

FINAL REPORT:
Create docs/PHASE_4.0_FINAL_REPORT.md with:
Executive Summary, Files Inspected, Files Changed, Migration Proof, API Proof, Browser Proof, DB Proof, Security Proof, Commands Run, What Was Not Implemented, Remaining Risks, Final Decision, Next Recommended Phase.

ACCEPTANCE RULE:
Do not mark ACCEPTED unless campaign CRUD, draft creation, recipient validation, compliance checkbox, approved template selection, tenant isolation, and no-send safety are proven.

19. Proof Gate Standard for Every Next Phase

کسی بھی phase کو complete/accepted نہ مانیں جب تک یہ proof نہ ہو:

• Files changed list.

• Commands run with pass/fail output.

• Build/lint/type-check/test result.

• API proof if backend involved.

• Browser proof if frontend involved.

• Console error check.

• Network 500 check.

• Database/migration proof if DB involved.

• Security proof: no token/secret exposure.

• Remaining risks and exact next step.

20. Final Handoff Decision

اس handoff کے مطابق project نئی chat میں Phase 4.0 سے continue کیا جائے۔ پچھلے phases accepted ہیں، مگر production سے پہلے secrets rotation، production webhook URL، Meta app publish/app review، اور full security audit لازمی ہیں۔

Recommended next instruction: “Start Phase 4.0 Campaign Management Foundation only. Do not implement bulk sending.”